## Slide 1: The Innovation Lab
Summer Internship 2022
Mentor-Intern Meeting 1
VAAYUBHOOMI
Mentors: Shayak Bhadraray Harshith Kumar MB
T Vijay Prashant
Interns: Pramuk MP
Samuel Thomas
Sriram Radhakrishna

## Slide 2
<Project Name>
Problem Statement
Networked robots for reconnaissance over open environments
Localization of objects in known and unknown terrains
Recon based network autonomous system
USP: Communication between UAV and UGV
Helps overcome disadvantage of either system

## Slide 3
<Project Name>
Proposed Approach
We intend to execute this project in two phases : Phase 1 is a simulation of the UAV and Phase 2 is an implementation of an autonomous system with the UGV.
Phase 1 UAV - Patrol bot that works in a specified area
  Detects specific targets while on predetermined patrol path
  Hones in on the same with a freshly generated path
  After target acquisition by the sensors, path planning occurs along with transmission of the pose of the target to UGV. Location saved as a node.
  Simulation occurs in ROS + Gazebo
Phase 2 UGV - Ground vehicle
  Pose of the target acquired, path planned
  Cameras and sensors integrated for autonomous capabilities
  Potential Hardware aspects explored contingent on time

## Slide 4: Course correction - Husky has been abandoned for Turtlebot3 as the newer versions don’t come with the necessary sensors. Dealt with a few launch errors and other bug fixes (mostly due to VM usage, which required dual booting to be fixed) Simulated Turtlebot3 on gazebo and controlled it using teleop_twist_keyboard. Simulated Turtlebot3 on gazebo and controlled it using custom nodes. Simulated hector quadrotor and controlled using teleop_twist_keyboard. Obtained a video feed and laser scan from turtlebot3 and hector quadrotor on rviz.
<Project Name>
Progress + Individual Contributions

## Slide 5
<Project Name>
Plan for the next 2 weeks
Obtain a video feed of both robots using CVBridge.
Figure out how to write custom nodes for the UAV -
  This will require an understanding of the messages used for communication with the quadrotor
  Construct a node to autonomously control the same.
Begin working on simulations for UAV based localization and target detection
  This section will involve taking a course on SLAM.
  Nodes will be implemented for the UAV to detect the location of a target and autonomously navigate towards it.

## Slide 6: Thank You